## Slide 1
MIST7590 Team Meeting
Next Deliverables
  User Requirements/Security Remediation Plan
  System Requirements
  WBS/Project Plan
  Incremental Development Approach
  Challenges, Data with Logical Models
  Technical Presentation
  Due date TBD

## Slide 2
  Friends of Smithgall Woods
  Mission Statement
To promote the goals of Smithgall Woods – Dukes Creek Conservation Center Area and to support the educational and interpretive activities, facilities, and resource management, maintenance, and improvement activities of the division in these sites

## Slide 3
  User Requirements / Security Remediation Plan
Ensure website is free of any malicious injected codes
Determine which website contents can be reused
Determine which database tables should be retained or rebuilt
Recommend adding necessary functionalities such as report generator of volunteer hours, state site link, etc.
Recommend redesigning site for optimized UX/UI

## Slide 4: User Requirements
Gather potential user requirements from team members
  Website Pages (Home, About Us, Activities, Volunteer Opportunities, Contact Us, and Friends Chapter)
  Become a Friend or Volunteer Page
  Cottage Accommodations Page
  Volunteer Hours Log Page with Mobile Capability
  Volunteer Report Generator Page with Separate Login
Example of User Requirement
  Smithgall Woods application shall generate volunteer reports showing the number of volunteer hours
Due by Monday, Sep 18th

## Slide 5
  System Requirements
Define system requirements using detailed descriptions of website’s functionalities, services and operational constraints
Use necessary technical descriptions
Example of System Requirement
  This application shall generate volunteer reports by type of volunteer work, specific time period, and number of hours
Due by Sunday, Sep 24th

## Slide 6
  WBS/Project Plan
Update Project Plan by Sep 30th

## Slide 7
  Development Approach
Use Incremental Approach
Learn using WordPress & PHP
Use single type IDE/Code Editor (Eclipse)
Use Java and JavaScript Libraries
  Simplify rebuild of the website
  Avoid reinventing the wheel
Build a simple prototype of the website

## Slide 8
  Challenges
Start making notes of challenges you come across
Briefly describe applied solution

## Slide 9
BACKUPS

## Slide 10
Dr. Huber’s Recommendation
This project will be more of a rebuild and enhance than a reinvent the wheel
However, the analysis and your team’s recommendations will also be a major deliverable for Fall
Look at the existing website and extract what you think are the initial requirements of the Friends Chapter
This will also give you an idea of the feature set and UI/UX
Biggest complaints about the website were ease of update/maintenance, and security
Use the feature set you discover to create a starting point for the conversation with the sponsor.

## Slide 11
WBS / Project Plan

## Slide 12
Site Pages

## Slide 13
Volunteer Hours Log Page